Project Planning Phase Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| DATE: | 24/09/2026 |
| --- | --- |
| TEAM ID: | SWTID-2026-6463 |
| PROJECT NAME: | AI FAQ Assistant API |
| MAXIMUM MARKS: | 5 Marks |

Product Backlog ,Sprint schedule and Estimation(4 Marks)

Use the below template to create backlog and sprint schedule

| sprint | Functional Requirement | User story number | User story/ Task | Story points | priority | Team members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprit 1 | User Registration | US-01 | Create user registration with secure password. | 3 | High | 1 |
| Sprit 1 | User login | US-02 | Implement secure login JWT. | 3 | High | 2 |
| Sprit 2 | FAQ Management | US-03 | Create, update, Delete and manage FAQ records. | 5 | High | 3 |
| Sprit 2 | AI Answer | US-04 | Gemini AI to generate answer to user questions. | 5 | High | 4 |
| Sprit 3 | Semantic search | US-05 | Implement semantic search to find relevant FAQs quickly. | 5 | Medium | 5 |

Project Tracker, Velocity& Burndown chart: (4 Marks)

| Sprint | Total story points | Duration | Sprint start Date | Sprint End date | Story Points completes | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 6 | 2 Days | 21/09/26 | 22/09/26 | 6 | 22/09/26 |
| Sprint 2 | 10 | 2 Days | 23/09/26 | 24/09/26 | 10 | 24/09/26 |
| Sprint 3 | 5 | 2 Days | 25/09/26 | 26/09/26 | 5 | 26/09/26 |
| Total | 21 | 6 Days | - | - | 21 | - |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 20 (points per sprint). Let's calculate the team's average velocity (AV) per iteration unit (story points per day)

AV = 21/6= 3.6

Burndown chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.